- DESIGN PHASE

Modifications to phase 1  
Class Diagram  
Test cases

Project description

Design phase 2

Non functional requirements

Functional requirements

Design phase 1

Case use diagram

Case use descriptions

Entity Relation diagram

- CODE PHASEadmin / normal user

CU\_12 Items administration (2h + 6h)

CU\_13 Warnings administration (5h)

CU\_14 Delete user account (2h)

CU\_15 Register as a new user (2,5h)

CU\_16 Login (2,5h)

CU\_17 Start trade administration (6h)

CU\_18 Search users (3h)

CU\_19 Search items (3h)

CU\_20 Bids administration (3h+6h)

CU\_21 Search bids (3h)

\*Every CU includes its functional testing

BD creation and insertions (5h)

JS and PHP objects creation (5h)

CU\_01 Profile Administration (6h)

CU\_02 User items administration (10h)

CU\_03 Search items (6h)

CU\_04 Exchange administration (10h)

CU\_05 Bids Administration (10h)

CU\_06 Evaluations (5h)

CU\_07 Friends list administration (3h)

CU\_08 Events assistance administration (3h)

CU\_09 Logout (1h)

CU\_10 Users administration (2h + 6h)

CU\_11 Events administration(2h + 5h)

PROJECT PLANNING ESTIMATION

|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | MONDAY (5h) | | TUESDAY (5h) | | WEDNESDAY (5h) | | THURSDAY (6h) | | FRIDAY (6h) | |
| SPRINT 1 | DESIGN PHASE 1  1 hour x 3 weeks | |  | |  | | DESIGN PHASE 1  1 hour x 3 weeks | |  | |
| SPRINT 2 | DESIGN PHASE 2  1 hour | |  | |  | | DESIGN PHASE 2  1 hour | |  | |
| SPRINT 3  (04/05 - 08/05) | JS and PHP objects creation | DB creation  DB insertion | DB test  CU\_09 | CU\_02 | CU\_15  CU\_16 | CU\_02 | CU\_09  CU\_18  CU\_10 | CU\_03 | CU\_10 | CU\_01 |
| SPRINT 4  (11/05 -15/05) | CU\_05 | CU\_04 | CU\_05 | CU\_04 | CU\_19  CU\_12 | CU\_14  CU\_07 | CU\_12 | CU\_21  CU\_20 | CU\_17 | CU\_20 |
| SPRINT 5  (18/05 - 22/05) | CU\_06 | CU\_08  CU\_11 | CU\_11 | CU\_13 | TEST ALL THE APPLICATION | TEST ALL THE APPLICATION | STYLE THE APP | STYLE THE APP | STYLE THE APP | STYLE THE APP |
| SPRINT 6  (25/05 - 29/05) | DOCUMENTATION | DOCUMENTATION |  |  |  |  |  |  |  |  |

JUAN ANTONIO MUÑOZ  
IRENE BLANCO FABREGAT